FEASIBILITY GIANT COMPANY

RC: 1939172  ·  Feasibility & Software Consultants

SOFTWARE DEVELOPMENT

LIFE CYCLE (SDLC)

FULL ECOSYSTEM BLUEPRINT

| Product Ecosystem | FeasibilityFinder · FeasibilityFinance · Feasibility3D |
| --- | --- |
| Document Type | Full SDLC Blueprint — Planning through Maintenance |
| Version | v1.0 — March 2026 |
| Author | Prof. Bunakiye R. Japheth, CEO/Group President |
| Prepared by | Precious Okoyen |
| Headquarters | Unit 3, TIC Site, Gabriel Okara Street, Amarata, Yenagoa, Bayelsa State |
| Contact | info@feasibilitygiants.com · +234 806 132 4564 |
| Classification | CONFIDENTIAL — INTERNAL ENGINEERING DOCUMENT |

TABLE OF CONTENTS

TABLE OF CONTENTS	2

1. EXECUTIVE SUMMARY	4

1.1 Products in Scope	4

1.2 SDLC Methodology	4

1.3 Total Project Timeline Overview	4

2. STAKEHOLDERS, TEAM STRUCTURE & RESPONSIBILITIES	6

2.1 Primary Stakeholders	6

2.2 Development Team Structure	6

3. PHASE 1 — REQUIREMENTS GATHERING & PLANNING	7

3.1 Business Requirements	7

3.2 Functional Requirements by Platform	7

3.2.1 Corporate Website — feasibilitygiants.com	7

3.2.2 FeasibilityFinder — finder.feasibilitygiants.com	8

3.2.3 FeasibilityFinance — finance.feasibilitygiants.com	8

3.2.4 Feasibility3D — 3d.feasibilitygiants.com	9

3.3 Non-Functional Requirements	10

4. PHASE 2 — SYSTEM DESIGN & ARCHITECTURE	11

4.1 High-Level Architecture	11

4.2 Domain & Subdomain Architecture	11

4.3 Monorepo Structure	11

4.4 Technology Stack	12

4.5 Authentication & Authorization Architecture	13

5. PHASE 3 — UI/UX DESIGN & PROTOTYPING	15

5.1 Unified Design System	15

5.1.1 Colour Architecture	15

5.1.2 Typography System	15

5.2 Design Deliverables & Approval Gates	16

6. PHASE 4 & 5 — DEVELOPMENT (FRONTEND & BACKEND)	17

6.1 Development Methodology — Agile Scrum	17

6.2 Sprint Plan — All Products	17

6.3 API Design Standards	18

6.4 Database Architecture	18

6.4.1 PostgreSQL — Financial & Identity Data	19

6.4.2 Core Table Definitions (FeasibilityFinance)	19

7. PHASE 6 — INTEGRATION, TESTING & QA	20

7.1 Testing Strategy	20

7.2 Critical Test Scenarios — FeasibilityFinance (Highest Risk)	21

7.3 Definition of Done	21

8. PHASE 7 — SECURITY AUDIT & COMPLIANCE	22

8.1 Security Implementation Checklist	22

8.2 NDPR Compliance Requirements	23

8.3 Regulatory Documentation Required (Pre-Launch, FeasibilityFinder)	23

9. PHASE 8 — DEPLOYMENT & LAUNCH	24

9.1 Deployment Architecture	24

9.2 Pre-Launch Checklist	24

9.3 Launch Strategy — Staged Rollout	25

10. PHASE 9 — POST-LAUNCH MAINTENANCE & CONTINUOUS IMPROVEMENT	26

10.1 Ongoing Maintenance Schedule	26

10.2 Future Roadmap (Phase 3 — Post-Launch)	26

11. RISK REGISTER	28

12. PROJECT BUDGET ESTIMATE	29

12.1 Development Cost Estimate	29

12.2 Infrastructure & Third-Party Costs (Annual)	29

13. PROJECT APPROVAL & SIGN-OFF	31

13.1 Document Approval Matrix	31

1. EXECUTIVE SUMMARY

Feasibility Giant Company Ltd (RC: 1939172) is an indigenous Nigerian technology firm headquartered in Yenagoa, Bayelsa State, building enterprise-grade digital infrastructure across three high-impact verticals: national identity verification, cooperative society finance, and oil & gas engineering simulation.

This SDLC document defines the complete Software Development Life Cycle for the design, development, deployment, and maintenance of the Feasibility Giant Company digital ecosystem — comprising the corporate headquarters website (feasibilitygiants.com) and three product subdomain platforms.

|  | Ecosystem Scope This document covers the full development lifecycle for four interconnected web properties: feasibilitygiants.com (corporate), finder.feasibilitygiants.com (mobile/app), finance.feasibilitygiants.com (SaaS), and 3d.feasibilitygiants.com (enterprise desktop). |
| --- | --- |

1.1 Products in Scope

| Product | Platform Type | Domain | Core Purpose |
| --- | --- | --- | --- |
| Feasibility Giant Co. | Corporate Website | feasibilitygiants.com | Company HQ, product gateway, institutional trust layer |
| FeasibilityFinder | Mobile App + API | finder.feasibilitygiants.com | NIN-integrated caller identity & location verification app |
| FeasibilityFinance | Multi-Tenant SaaS | finance.feasibilitygiants.com | Global cooperative society management platform (savings, loans, governance) |
| Feasibility3D | Enterprise Desktop | 3d.feasibilitygiants.com | Oil & gas engineering simulation, spill quantification, economic feasibility |

1.2 SDLC Methodology

This project adopts an Agile-Waterfall Hybrid methodology:

- Waterfall for infrastructure, security, compliance, and architecture decisions (Phases 1–2) where requirements are fixed and must be fully defined before development begins.

- Agile Scrum for all product development phases (Phases 3–5), running in two-week sprints with continuous integration and delivery.

- DevSecOps principles applied throughout — security is embedded at every stage, not added at the end.

1.3 Total Project Timeline Overview

| # | Phase | Duration | Timeline | Key Output |
| --- | --- | --- | --- | --- |
| 1 | Requirements & Planning | 4 weeks | Month 1 | PRD, Architecture Blueprint, Risk Register |
| 2 | System Design & Architecture | 4 weeks | Month 2 | System Architecture, DB Schema, API Contracts |
| 3 | UI/UX Design & Prototyping | 4 weeks | Month 3 | Design System, Wireframes, Figma Prototypes |
| 4 | Frontend Development | 8 weeks | Months 4–5 | All 4 Websites Fully Built |
| 5 | Backend & API Development | 10 weeks | Months 4–6 | All APIs, Auth, Services, DB |
| 6 | Integration & Testing | 4 weeks | Month 7 | Integration-Tested, QA-Passed Platform |
| 7 | Security Audit & Compliance | 2 weeks | Month 7 | Security Report, Pen-Test Results, NDPR Cert. |
| 8 | Deployment & Launch | 2 weeks | Month 8 | Live Production Environment |
| 9 | Post-Launch Maintenance & Iteration | Ongoing | Month 9+ | Monitored, Updated, Scaled Platform |

2. STAKEHOLDERS, TEAM STRUCTURE & RESPONSIBILITIES

2.1 Primary Stakeholders

| Stakeholder | Role | Responsibility |
| --- | --- | --- |
| Prof. Bunakiye R. Japheth | CEO / Group President | Vision owner, final approval authority, compliance signatory |
| Otonye | Product Lead — Finder | FeasibilityFinder feature ownership, NIN integration coordination, mobile UX |
| Okoyen | Product Lead — Finance | FeasibilityFinance SaaS requirements, cooperative module design, tenant management |
| Engineering Team | Product Lead — 3D | Feasibility3D technical specifications, simulation engine integration, enterprise sales funnel |
| Legal / Compliance Officer | Compliance | NDPR review, NIN regulatory liaison, CAC documentation, KYC oversight |
| External Users | End Users / Clients | Citizens (Finder), Cooperatives (Finance), Oil & Gas firms (3D) |

2.2 Development Team Structure

| Role | Count | Responsibilities |
| --- | --- | --- |
| Technical Lead / Architect | 1 | Monorepo architecture, API design, tech stack decisions, code review authority |
| Frontend Developers | 2–3 | Next.js (corporate + all subdomains), React Native (Finder mobile app), design system implementation |
| Backend Developers | 2 | NestJS microservices (auth, finance, finder, 3D services), API gateway, database architecture |
| Mobile Developer | 1 | React Native iOS & Android apps for FeasibilityFinder, push notifications, NIN SDK integration |
| UI/UX Designer | 1 | Design system, Figma wireframes, prototyping, user flows for all four platforms |
| DevOps / Cloud Engineer | 1 | AWS infrastructure, Cloudflare DNS/CDN, Docker containers, CI/CD pipelines, monitoring |
| QA / Test Engineer | 1 | Test plan authoring, automated test suites, regression, performance & security testing |
| Security / Compliance Eng. | 1 | NDPR compliance, penetration testing, AES-256 implementation, RBAC design, audit logs |
| Content / SEO Specialist | 1 | All website copy, meta tags, SEO optimization, blog strategy, keyword targeting |

3. PHASE 1 — REQUIREMENTS GATHERING & PLANNING

| 1 PHASE | Requirements Gathering & Planning |
| --- | --- |
|  | Duration: 4 Weeks (Month 1) |
|  | Team: CEO, Product Leads, Tech Lead, Legal/Compliance Officer |
|  | Goal: Define all functional and non-functional requirements across all four platforms, establish project governance, identify regulatory risks, and lock the product backlog. |

3.1 Business Requirements

The following top-level business objectives drive the entire ecosystem:

- Establish Feasibility Giant Company as a credible, enterprise-grade technology brand online.

- Create a unified multi-product digital presence routing three distinct user segments: public citizens, cooperative societies, and oil & gas enterprises.

- Generate download conversions for FeasibilityFinder mobile app (iOS & Android).

- Drive SaaS sign-ups and demo bookings for FeasibilityFinance.

- Generate enterprise demo requests and licensing inquiries for Feasibility3D.

- Establish full NDPR compliance and lay the regulatory groundwork for NIN integration approvals.

- Build a scalable monorepo codebase that all three product teams can work within simultaneously.

3.2 Functional Requirements by Platform

3.2.1 Corporate Website — feasibilitygiants.com

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| CR-01 | Homepage with hero section, product ecosystem routing (3 funnels), services overview, trust section, and CTA | MUST HAVE | Architecture Blueprint |
| CR-02 | Products page with individual product cards routing to subdomains | MUST HAVE | Business Requirement |
| CR-03 | About page: company history, leadership (Prof. Japheth), mission, RC: 1939172 display | MUST HAVE | Brand Guidelines |
| CR-04 | Contact page with form, email, phone, physical address, and Google Maps embed | MUST HAVE | Web Notes |
| CR-05 | Light/Dark mode toggle persisted in localStorage | SHOULD HAVE | UI/UX Spec |
| CR-06 | Research & Innovation section + Training section landing pages | SHOULD HAVE | Architecture Blueprint |
| CR-07 | Responsive design: Mobile, Tablet, Desktop breakpoints (320px–1920px) | MUST HAVE | Frontend Standards |
| CR-08 | SEO: sitemap.xml, robots.txt, Open Graph tags, structured data (Organization schema) | MUST HAVE | SEO Strategy |
| CR-09 | Performance: Core Web Vitals passing (LCP < 2.5s, FID < 100ms, CLS < 0.1) | MUST HAVE | Performance Standards |
| CR-10 | Social media handles (@feasibilitygc) linked and verified across LinkedIn, Instagram, YouTube, X, Facebook | NICE TO HAVE | Meeting Notes |

3.2.2 FeasibilityFinder — finder.feasibilitygiants.com

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| FF-01 | Hero section with app tagline, download buttons (App Store + Google Play), NIN value proposition | MUST HAVE | Finder Web Notes |
| FF-02 | Problem statement section (fraud calls, identity spoofing, emergency gaps) | MUST HAVE | Finder Web Notes |
| FF-03 | Features page: Verified Caller Identity, Real-Time Location, NIN Integration, Fraud Alert, Enterprise Dashboard | MUST HAVE | Finder Web Notes §4 |
| FF-04 | How It Works page: 5-step user flow (Install → Register → Detect → Match → Alert) | MUST HAVE | Finder Web Notes §5 |
| FF-05 | Privacy & Security page: NDPR compliance statement, AES-256 disclosure, consent architecture, data retention policy | MUST HAVE | Finder Web Notes §6 |
| FF-06 | Download page: App Store & Google Play deep links with UTM tracking parameters | MUST HAVE | Finder Web Notes |
| FF-07 | Enterprise/Institutional demo request form: Name, Organisation, Email, Role, Message | MUST HAVE | Finder Web Notes §13 |
| FF-08 | FAQ page: government approval status, NIN storage, business use, pricing | MUST HAVE | Finder Web Notes §12 |
| FF-09 | Blog section: posts on NIN security, phone fraud prevention, identity systems (SEO content) | SHOULD HAVE | SEO Strategy |
| FF-10 | CRITICAL: Full NDPR compliance notice with explicit consent gate before any data collection | MUST HAVE | Compliance — Legal |

3.2.3 FeasibilityFinance — finance.feasibilitygiants.com

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| FN-01 | Marketing landing page: SaaS hero, dashboard preview, testimonials, pricing table, CTAs | MUST HAVE | Finance Web Notes |
| FN-02 | Member Management module UI: registration, KYC upload, unique ID, member directory | MUST HAVE | Finance Web Notes |
| FN-03 | Financial Management module: savings ledger, contribution tracking, share capital, interest calculations | MUST HAVE | Finance Web Notes |
| FN-04 | Loan Management: application workflow, committee approval, repayment schedule, default alerts | MUST HAVE | Finance Web Notes |
| FN-05 | Reporting & Analytics: real-time dashboards, PDF/Excel export, audit-ready statements | MUST HAVE | Finance Web Notes |
| FN-06 | Multi-tenant architecture: complete data isolation between cooperative organisations | CRITICAL | Architecture Blueprint |
| FN-07 | Role-based access: Admin, Treasurer, Auditor, Loan Officer, Member (5 distinct roles) | MUST HAVE | Finance Web Notes |
| FN-08 | Pricing page: Free Trial, Growth, Enterprise tiers with features comparison | MUST HAVE | Finance Web Notes |
| FN-09 | GDPR & NDPR compliance: data privacy policy, consent management, export/delete member data | MUST HAVE | Compliance |
| FN-10 | Notification system: SMS + email alerts for contributions, loan approvals, repayment reminders | SHOULD HAVE | Finance Web Notes |

3.2.4 Feasibility3D — 3d.feasibilitygiants.com

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| 3D-01 | Enterprise marketing site: dark engineering theme, hero with 3D visualization, core module showcase | MUST HAVE | 3D Web Notes §5 |
| 3D-02 | Solutions page: 4 modules (Engineering Design, Spill Quantification, Simulation, Economic Feasibility) | MUST HAVE | 3D Web Notes §6 |
| 3D-03 | Technology page: architecture overview, C++/Python engine, GIS integration, ML modules, security architecture | MUST HAVE | 3D Web Notes §7 |
| 3D-04 | Industries page: 8 target verticals (O&G Operators, EPC, Pipeline, Environmental, Offshore, Consultants, Regulatory, Academic) | MUST HAVE | 3D Web Notes §3 |
| 3D-05 | Pricing & Licensing page: Enterprise Annual, Government, Academic, and Add-on module tiers | MUST HAVE | 3D Web Notes §12 |
| 3D-06 | Enterprise Demo Request form: Name, Organisation, Industry, Role, Country, Email, Project Type | MUST HAVE | 3D Web Notes §16 |
| 3D-07 | Technical Whitepaper PDF download gate (lead capture before download) | MUST HAVE | 3D Web Notes §15 |
| 3D-08 | Case Studies page: structured format (Project, Challenge, Simulation Approach, Results, Impact) | SHOULD HAVE | 3D Web Notes §10 |
| 3D-09 | Security & Compliance page: ISO alignment, encrypted local data, audit-ready outputs | MUST HAVE | 3D Web Notes §11 |
| 3D-10 | SEO: target keywords for oil spill software, reservoir simulation, engineering modeling platform | MUST HAVE | 3D Web Notes §9 |

3.3 Non-Functional Requirements

| Category | Requirement | Specification |
| --- | --- | --- |
| Performance | Page Load Speed | LCP < 2.5s, TTFB < 600ms, FCP < 1.8s on 4G mobile |
| Performance | Uptime | 99.9% uptime SLA across all four domains via AWS + Cloudflare |
| Security | Encryption | HTTPS enforced on all subdomains, AES-256 for stored data, TLS 1.3 in transit |
| Security | Authentication | JWT tokens, OAuth 2.0 / SSO via auth.feasibilitygiants.com, MFA for admin roles |
| Compliance | Data Protection | NDPR (Nigeria), GDPR-ready architecture for international cooperative users |
| Scalability | Load Capacity | Finance: 10,000+ concurrent users; Finder: 100,000+ app installs; 3D: 500+ enterprise seats |
| Accessibility | WCAG Standard | WCAG 2.1 Level AA across all websites: alt text, keyboard navigation, colour contrast ratios |
| SEO | Search Visibility | Structured data (JSON-LD), sitemap.xml, canonical URLs, Open Graph, Twitter Cards per domain |
| Maintainability | Code Quality | TypeScript strict mode, ESLint, Prettier, 80%+ test coverage, documented APIs (Swagger/OpenAPI) |
| Internationalisation | Language Support | English (default), architecture supports i18n for future French/Hausa/Yoruba/Igbo expansion |

4. PHASE 2 — SYSTEM DESIGN & ARCHITECTURE

| 2 PHASE | System Design & Architecture |
| --- | --- |
|  | Duration: 4 Weeks (Month 2) |
|  | Team: Technical Lead, Backend Lead, DevOps Engineer, Security Engineer |
|  | Goal: Define the complete technical architecture of the platform — monorepo structure, microservices design, database schemas, API contracts, authentication model, and infrastructure plan. |

4.1 High-Level Architecture

|  | Architecture Pattern Microservices + Micro-Frontends + API Gateway. Each product is an independently deployable unit sharing a common auth service, design system, and API gateway — all managed within a single Turborepo monorepo. |
| --- | --- |

4.2 Domain & Subdomain Architecture

| Domain | Service | Hosting | DNS Provider |
| --- | --- | --- | --- |
| feasibilitygiants.com | Corporate Website | Vercel | Cloudflare |
| finder.feasibilitygiants.com | Finder Landing + App Gateway | Vercel | Cloudflare |
| finance.feasibilitygiants.com | Finance SaaS Frontend | Vercel | Cloudflare |
| 3d.feasibilitygiants.com | 3D Marketing + Demo Gateway | Vercel | Cloudflare |
| auth.feasibilitygiants.com | SSO + JWT Auth Service | AWS EC2/ECS | Cloudflare |
| api.feasibilitygiants.com | API Gateway (all services) | AWS EC2/ECS | Cloudflare |
| training.feasibilitygiants.com | LMS (Future Phase 3) | TBD | Cloudflare |
| research.feasibilitygiants.com | Innovation Lab (Future) | TBD | Cloudflare |

4.3 Monorepo Structure

The entire Feasibility Giant ecosystem lives in a single Turborepo monorepo managed with pnpm workspaces. This enables shared components, unified CI/CD, and consistent dependency management.

| Directory | Contents & Purpose |
| --- | --- |
| apps/web/ | Next.js — Main corporate site (feasibilitygiants.com) |
| apps/finder-web/ | Next.js — FeasibilityFinder landing site (finder.feasibilitygiants.com) |
| apps/finance-web/ | Next.js — FeasibilityFinance SaaS frontend (finance.feasibilitygiants.com) |
| apps/finance-admin/ | Next.js — Finance Admin Dashboard (internal access only) |
| apps/3d-web/ | Next.js — Feasibility3D marketing site (3d.feasibilitygiants.com) |
| apps/auth-app/ | Next.js — SSO login portal (auth.feasibilitygiants.com) |
| apps/mobile/ | React Native — FeasibilityFinder iOS & Android app |
| packages/ui/ | Shared React component library: Navbar, Button, Card, Modal, Form, Table, Chart |
| packages/design-system/ | Design tokens: colors (#0A1F44, #1FAF5A, #C9A227, #007BFF), typography, spacing, shadows |
| packages/types/ | Shared TypeScript interfaces and types for all services |
| packages/utils/ | Shared utility functions: date formatting, currency (NGN/USD), validation, encryption helpers |
| packages/config/ | ESLint, Prettier, TypeScript base configs — shared across all apps |
| services/api-gateway/ | NestJS — API Gateway routing all requests to downstream microservices |
| services/auth-service/ | NestJS — JWT issuance, SSO, OAuth 2.0, MFA, RBAC token validation |
| services/finance-service/ | NestJS — All cooperative finance business logic: members, savings, loans, reports |
| services/finder-service/ | NestJS — Caller identity lookup, NIN integration adapter, location intelligence API |
| services/notification-service/ | NestJS — Email (SendGrid), SMS (Termii/Africa's Talking), push notifications |
| services/cms-service/ | Headless CMS (Sanity) for blog posts, case studies, whitepaper management |
| infra/docker/ | Docker Compose configs for local development environment |
| infra/k8s/ | Kubernetes manifests for production AWS EKS cluster (Phase 2 deployment) |
| infra/terraform/ | Infrastructure as Code for AWS resource provisioning |
| .github/workflows/ | GitHub Actions CI/CD pipelines: lint, test, build, deploy per app |

4.4 Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | SSR/SSG for SEO, React Server Components, file-based routing, Vercel-native |
| Mobile | React Native + Expo | Cross-platform iOS/Android from single codebase, OTA updates via Expo EAS |
| Styling | TailwindCSS + Framer Motion | Utility-first, design system compatible, production-ready animations |
| Backend | NestJS (Node.js) | TypeScript-native, modular microservices, built-in DI container, OpenAPI generation |
| Auth | Passport.js + JWT + OAuth2 | Industry-standard, supports SSO, MFA, RBAC, refresh token rotation |
| Primary DB | PostgreSQL (AWS RDS) | ACID compliance required for financial transactions, relational data model, audit logs |
| Cache / Sessions | Redis (AWS ElastiCache) | Sub-millisecond session management, rate limiting, real-time pub/sub |
| Analytics DB | MongoDB Atlas | Flexible schema for event logs, caller metadata, usage analytics |
| Object Storage | AWS S3 | KYC document storage, whitepaper PDFs, media assets, encrypted backups |
| CDN / Security | Cloudflare | DDoS protection, WAF, DNS management, auto-HTTPS for all subdomains, edge caching |
| Frontend Deploy | Vercel | Git-based deployments, preview URLs per PR, zero-config Next.js optimisation |
| Backend Deploy | AWS ECS + Docker | Containerised microservices, auto-scaling, blue-green deployments |
| CI/CD | GitHub Actions | Automated lint, test, build, deploy pipelines per app triggered on PR merge |
| Monitoring | Sentry + Datadog + UptimeRobot | Frontend error tracking, APM, uptime alerting across all four domains |
| Email | SendGrid | Transactional emails: OTP, loan notifications, contribution receipts, demo confirmations |
| SMS (Nigeria) | Termii / Africa's Talking | Nigerian SMS delivery for NIN verification OTP, loan alerts, cooperative notifications |
| CMS | Sanity.io (Headless) | Content management for blogs, case studies, press releases across all domains |
| Analytics | Google Analytics 4 + Hotjar | Conversion tracking, UTM attribution, heatmaps for UX optimisation |

4.5 Authentication & Authorization Architecture

A single SSO system serves all Feasibility Giant platforms. auth.feasibilitygiants.com issues JWT tokens valid across all subdomains via shared cookie domain scope (.feasibilitygiants.com).

| Role | Platform | Access Scope |
| --- | --- | --- |
| Public Visitor | All | Read-only access to all marketing pages, no authentication required |
| App User | FeasibilityFinder | Mobile app access, personal call log, location history, consent settings |
| Cooperative Member | FeasibilityFinance | Own contribution history, loan status, dividend records — read-only self-service |
| Loan Officer | FeasibilityFinance | Loan application review and approval workflow within own cooperative tenant |
| Treasurer | FeasibilityFinance | Financial management: savings, contributions, ledger, exports — within own tenant |
| Auditor | FeasibilityFinance | Read-only access to full financial history and audit trail within own tenant |
| Cooperative Admin | FeasibilityFinance | Full access within own tenant: member management, all modules, settings, user roles |
| Enterprise Client | Feasibility3D | Software license portal, download access, support ticket system |
| Super Admin | All Platforms | Full system access across all tenants and products — restricted to Feasibility Giant staff |

5. PHASE 3 — UI/UX DESIGN & PROTOTYPING

| 3 PHASE | UI/UX Design & Prototyping |
| --- | --- |
|  | Duration: 4 Weeks (Month 3) |
|  | Team: UI/UX Designer, Frontend Lead, Product Leads (Otonye, Okoyen), CEO |
|  | Goal: Produce the complete design system, wireframes, and interactive Figma prototypes for all four platforms. Obtain CEO sign-off before development begins. |

5.1 Unified Design System

A single design system governs all four platforms, ensuring brand consistency while allowing product-specific colour themes.

5.1.1 Colour Architecture

| Token Name | Hex Value | Product | Usage |
| --- | --- | --- | --- |
| --color-navy | #0A1F44 | Corporate | Primary brand, navigation backgrounds, headings |
| --color-blue | #1A4F8B | Corporate | Secondary brand, buttons, highlights |
| --color-green | #1FAF5A | Finder | FeasibilityFinder primary — trust, growth, Nigeria identity |
| --color-green-dark | #0E8A4F | Finder | Finder hover states, icon backgrounds |
| --color-gold | #C9A227 | Finance | FeasibilityFinance primary — prosperity, authority, finance |
| --color-gold-light | #E8C45A | Finance | Finance hover states, highlights, CTA buttons |
| --color-electric | #007BFF | Feasibility3D | 3D platform primary — precision, technology, engineering |
| --color-orange | #FF6B00 | Feasibility3D | 3D alert accent — spill quantification, warnings, CTAs |
| --bg-dark | #070E1C | All | Dark mode background (unified across all platforms) |
| --bg-light | #F4F6F9 | All | Light mode background |

5.1.2 Typography System

| Platform | Display Font | Body Font | Personality |
| --- | --- | --- | --- |
| Corporate Site | Bebas Neue + Syne | DM Sans | Bold authority, enterprise gravitas |
| FeasibilityFinder | Plus Jakarta Sans | Plus Jakarta Sans Light | Friendly, modern, approachable — public-facing consumer app |
| FeasibilityFinance | Fraunces (Serif) | DM Sans | Financial trust, institutional credibility, premium SaaS |
| Feasibility3D | Rajdhani | Barlow Light | Technical precision, engineering blueprint, military aesthetic |

5.2 Design Deliverables & Approval Gates

| Wk |  | Deliverable | Owner | Format | Approval Gate |
| --- | --- | --- | --- | --- | --- |
| 1 |  | Brand refresh: logo usage rules, company logo (no wordmark version), product logo specifications | UI/UX Designer | Figma / PDF | CEO Sign-Off |
| 1 |  | Design tokens file — exported CSS variables + Figma variables for all four colour themes | UI/UX + Frontend | Figma + tokens.json | Tech Lead Review |
| 2 |  | Corporate site wireframes: all 6 pages (Home, About, Products, Training, Research, Contact) | UI/UX Designer | Figma Wireframes | CEO + Product |
| 2 |  | FeasibilityFinder wireframes: all 8 pages including Enterprise Dashboard prototype | UI/UX + Otonye | Figma Wireframes | Otonye + CEO |
| 3 |  | FeasibilityFinance wireframes: landing + all 6 SaaS dashboard modules + responsive mobile | UI/UX + Okoyen | Figma Wireframes | Okoyen + CEO |
| 3 |  | Feasibility3D wireframes: all 8 pages including demo request flow and case studies template | UI/UX + Eng. Team | Figma Wireframes | Eng. Team + CEO |
| 4 |  | High-fidelity Figma prototypes for all 4 platforms (clickable, animated, light + dark modes) | UI/UX Designer | Figma Prototype | FULL CEO APPROVAL |
| 4 |  | Component library in Figma: all shared UI components annotated and developer-ready | UI/UX + Frontend | Figma Library | Tech Lead Review |
|  | Design Gate — No Development Without Approval Development on each product CANNOT begin until the corresponding Figma prototype has received explicit written approval from the CEO and the responsible Product Lead. This gate prevents costly rework. |  |  |  |  |  |

6. PHASE 4 & 5 — DEVELOPMENT (FRONTEND & BACKEND)

| 4 & 5 PHASE | Frontend & Backend Development |
| --- | --- |
|  | Duration: Months 4–6 (Parallel Sprints) |
|  | Team: All Developers, Tech Lead, DevOps Engineer |
|  | Goal: Build all four websites and all backend microservices in parallel Agile sprints, integrating continuously against the shared API gateway and auth system. |

6.1 Development Methodology — Agile Scrum

Development runs in 2-week Sprints with daily standups. Each sprint produces working, deployable software. Sprints are run in parallel across frontend and backend teams.

| Ceremony | Frequency | Participants & Purpose |
| --- | --- | --- |
| Sprint Planning | Every 2 weeks (start) | All developers + Tech Lead. Select sprint backlog items, estimate story points, assign ownership. |
| Daily Standup | Daily — 15 minutes | All developers. What did I do yesterday / what today / what's blocking me? |
| Sprint Review | Every 2 weeks (end) | Developers + Product Leads + CEO. Demo working features, get feedback, accept/reject stories. |
| Sprint Retrospective | Every 2 weeks (end) | Developers only. What went well / what to improve / action items for next sprint. |
| Backlog Refinement | Weekly — 1 hour | Tech Lead + Product Leads. Groom, estimate, and prioritise upcoming backlog items. |

6.2 Sprint Plan — All Products

| Sprint | Focus | Weeks | Key Deliverables |
| --- | --- | --- | --- |
| 1 | Infrastructure & Foundation | Wks 1–2 | Monorepo setup (Turborepo + pnpm), shared packages scaffolded, CI/CD pipelines configured, Cloudflare DNS for all 8 subdomains, local Docker environment |
| 2 | Auth System | Wks 3–4 | auth.feasibilitygiants.com live, JWT issuance/validation, SSO session management, MFA foundation, all 9 role definitions, RBAC middleware |
| 3 | Corporate Site Build | Wks 5–6 | feasibilitygiants.com complete: all 6 pages, product routing, animations, glassmorphism design, light/dark toggle, contact form connected to CRM, full SEO implementation |
| 4 | FeasibilityFinder Website | Wks 7–8 | finder.feasibilitygiants.com all 8 pages, phone mockup hero, animated scroll sections, NDPR privacy page, FAQ, demo request form backend, App Store/Play Store links |
| 5 | FeasibilityFinance Frontend | Wks 9–10 | finance.feasibilitygiants.com: landing, pricing, registration flow, all 5 dashboard module UIs (member, finance, loan, reports, admin), responsive layouts, interactive module tabs |
| 6 | Feasibility3D Website | Wks 11–12 | 3d.feasibilitygiants.com: all 8 pages, blueprint hero, specs strip, solutions grid, architecture diagram, industry grid, licensing table, enterprise lead capture form with CRM integration |
| 7 | Finance Backend Core | Wks 7–8 | finance-service: tenant management, member CRUD, savings/contribution engine, loan application & approval workflow, financial ledger, PostgreSQL schema with multi-tenant RLS |
| 8 | Finance Backend Advanced | Wks 9–10 | Loan repayment engine, interest calculations, dividend distribution, reporting module, PDF/Excel export (pdfmake + exceljs), SendGrid + Termii notification triggers |
| 9 | Finder Backend | Wks 9–10 | finder-service: NIN integration adapter (NIMC API wrapper), caller metadata processing, encrypted location intelligence API, consent management, enterprise dashboard API, fraud scoring algorithm |
| 10 | Mobile App (Finder) | Wks 9–12 | React Native app: onboarding, NIN registration flow, incoming call interception, identity/location display screen, fraud alert notifications, enterprise dashboard view, App Store & Play Store submission packages |
| 11 | 3D Platform Backend | Wks 11–12 | 3D product backend: demo request CRM pipeline, license management portal, whitepaper gated download with lead capture, Sanity CMS integration for case studies and blog |
| 12 | Integration Sprint | Wks 13–14 | End-to-end integration: all frontend apps connected to backend services via api.feasibilitygiants.com, SSO across all domains tested, notification service wired up, Google Analytics 4 events instrumented |

6.3 API Design Standards

- RESTful API design following OpenAPI 3.0 specification.

- All API routes versioned: /api/v1/ prefix maintained for backward compatibility.

- Swagger UI auto-generated documentation hosted at api.feasibilitygiants.com/docs (internal access only).

- Standard response envelope: { success, data, message, pagination?, error? }

- All endpoints protected by JWT middleware except /api/v1/auth/* and public marketing endpoints.

- Rate limiting: 100 req/min for public endpoints, 1000 req/min for authenticated users, via Redis.

- Input validation via class-validator on all DTO classes — never trust client input.

6.4 Database Architecture

6.4.1 PostgreSQL — Financial & Identity Data

Row-Level Security (RLS) policies enforce tenant isolation in FeasibilityFinance. Every table that contains cooperative data includes a tenant_id column with RLS policies ensuring each cooperative can only access its own rows.

6.4.2 Core Table Definitions (FeasibilityFinance)

| Table | Key Columns | Purpose |
| --- | --- | --- |
| tenants | id, name, reg_number, country, plan, created_at | Each cooperative society registered on the platform |
| members | id, tenant_id, member_code, nin_hash, kyc_status, tier | All cooperative members with KYC status and tenant binding |
| contributions | id, tenant_id, member_id, amount, frequency, type, period | All member savings and contribution transactions |
| loans | id, tenant_id, member_id, amount, rate, term, status, approver_id | Loan applications, approvals, and lifecycle management |
| repayments | id, loan_id, amount, due_date, paid_date, balance, status | Loan repayment schedule and payment recording |
| share_capital | id, tenant_id, member_id, shares, value, issued_date | Share capital and equity tracking per member |
| dividends | id, tenant_id, period, member_id, amount, status | Annual dividend and surplus distribution records |
| audit_log | id, tenant_id, user_id, action, table_name, row_id, old_data, new_data, timestamp | Immutable audit trail for all financial data changes |
| users | id, tenant_id, email, role, mfa_enabled, last_login, status | Platform users with RBAC roles (5 role types) |

7. PHASE 6 — INTEGRATION, TESTING & QA

| 6 PHASE | Integration, Testing & Quality Assurance |
| --- | --- |
|  | Duration: 4 Weeks (Month 7) |
|  | Team: QA Engineer, All Developers, Security Engineer, DevOps Engineer |
|  | Goal: Validate every feature, integration, and performance benchmark across all four platforms. No platform proceeds to deployment without passing all test gates. |

7.1 Testing Strategy

| Test Type | Tool / Framework | Scope & Pass Criteria |
| --- | --- | --- |
| Unit Testing | Jest + React Testing Library | All utility functions, business logic services, React components. Coverage threshold: 80% lines, 75% branches. |
| Integration Testing | Jest + Supertest | All API endpoints tested with real database transactions. Auth middleware, tenant isolation, RBAC enforcement verified. |
| End-to-End (E2E) | Playwright | Critical user journeys: Cooperative registration flow, member onboarding, loan application-to-approval, Finder NIN registration, 3D demo request submission. |
| Performance Testing | Lighthouse CI + k6 | All pages: LCP < 2.5s, FID < 100ms, CLS < 0.1, Performance Score > 90. Load test: 1,000 concurrent users on Finance, 500 on Finder API. |
| Security Testing | OWASP ZAP + Manual | OWASP Top 10 scan on all API endpoints. SQL injection, XSS, CSRF, broken authentication, insecure direct object references. All critical/high findings resolved before launch. |
| Penetration Testing | External vendor | Third-party penetration test commissioned for all production endpoints. Required for NDPR compliance certification for FeasibilityFinder. |
| Cross-Browser Testing | BrowserStack | Chrome, Firefox, Safari, Edge on Windows, macOS, iOS, Android. All critical paths functional across all browsers. |
| Accessibility Testing | axe-core + Screen Reader | WCAG 2.1 AA compliance. All images have alt text, all interactive elements keyboard-accessible, colour contrast ratios passing. |
| Compliance Testing | Manual Review | NDPR: Privacy policy published, consent gates functional, data deletion mechanism working. Finance: all financial calculations verified against manual calculations. |
| UAT (User Acceptance) | Product Leads + CEO | Otonye signs off Finder. Okoyen signs off Finance. Engineering team + Prof. Japheth signs off 3D and Corporate. CEO final sign-off required for all. |

7.2 Critical Test Scenarios — FeasibilityFinance (Highest Risk)

| TC# | Test Scenario | Expected Result | Priority |
| --- | --- | --- | --- |
| TC-001 | Cooperative A Treasurer attempts to view Cooperative B's financial data via direct URL manipulation | 403 Forbidden — RLS blocks access | CRITICAL — Multi-tenancy |
| TC-002 | Member contribution recorded — verify balance update, ledger entry, and receipt email all complete atomically | All three complete or all three roll back | CRITICAL — Financial integrity |
| TC-003 | Loan Officer attempts to approve a loan above their delegation limit without Treasurer countersignature | Workflow blocks — requires dual approval | HIGH — RBAC |
| TC-004 | Generate Annual Financial Statement for a cooperative with 500 members and 2,000 transactions — PDF/Excel export | Export completes in < 30s, data accurate to last transaction | HIGH — Reporting |
| TC-005 | 1,000 concurrent users accessing dashboards simultaneously — measure response times | API response < 500ms p95, no errors | HIGH — Performance |

7.3 Definition of Done

A feature is only marked complete and merged to main when ALL of the following are true:

- Code reviewed and approved by at least one other developer.

- Unit tests written and passing — coverage threshold met.

- Integration tests passing in CI pipeline.

- No critical or high security vulnerabilities introduced.

- Responsive design verified on mobile (375px), tablet (768px), and desktop (1440px).

- Accessibility: no new WCAG AA violations introduced.

- Feature demo given in Sprint Review and accepted by Product Lead.

- Documentation updated (API docs, README, changelog).

8. PHASE 7 — SECURITY AUDIT & COMPLIANCE

| 7 PHASE | Security Audit & Regulatory Compliance |
| --- | --- |
|  | Duration: 2 Weeks (Month 7, parallel with final QA) |
|  | Team: Security Engineer, Legal/Compliance Officer, Tech Lead, CEO |
|  | Goal: Complete security hardening, NDPR compliance certification, and regulatory documentation for NIN integration approvals. This phase is mandatory and cannot be skipped. |

|  | CRITICAL REGULATORY NOTICE — FeasibilityFinder FeasibilityFinder's NIN integration requires formal approval from the National Identity Management Commission (NIMC) and is subject to Nigerian Communications Commission (NCC) regulations. Legal documentation (CAC certificate, MEMART, Director KYC) must be prepared and submitted BEFORE any NIN lookup functionality goes live in production. |
| --- | --- |

8.1 Security Implementation Checklist

|  | Security Control | Platform | Status Gate |
| --- | --- | --- | --- |
| ☐ | HTTPS enforced via Cloudflare SSL on all 8 subdomains — HTTP redirected to HTTPS | All | Pre-Launch |
| ☐ | AES-256-GCM encryption for all PII stored in database (NIN data, KYC documents, member records) | Finder + Finance | Pre-Launch |
| ☐ | JWT short-lived access tokens (15min) + refresh token rotation (7-day expiry) with revocation list in Redis | All | Sprint 2 |
| ☐ | MFA (TOTP via Google Authenticator) mandatory for all Admin, Treasurer, and Auditor roles in Finance | Finance | Sprint 7 |
| ☐ | PostgreSQL Row-Level Security policies — all Finance queries validated against tenant_id | Finance | Sprint 7 |
| ☐ | OWASP Top 10 automated scan passing — zero critical/high findings | All APIs | Phase 7 |
| ☐ | WAF rules configured on Cloudflare — SQL injection, XSS, path traversal patterns blocked | All | Pre-Launch |
| ☐ | Rate limiting: 100 req/min on public endpoints, Cloudflare DDoS protection enabled on all domains | All | Pre-Launch |
| ☐ | KYC documents (S3) encrypted at rest with AWS KMS-managed keys, access via signed URLs only | Finance + Finder | Sprint 9 |
| ☐ | Immutable audit logs: all financial transactions logged with user_id, timestamp, old/new values, cannot be deleted | Finance | Sprint 7 |
| ☐ | Third-party penetration test commissioned and all critical findings remediated | Finder + Finance | Phase 7 |
| ☐ | Backup strategy: automated daily encrypted PostgreSQL backups to S3, 30-day retention, quarterly DR drill | All | Pre-Launch |

8.2 NDPR Compliance Requirements

| NDPR Requirement | Implementation | Platform |
| --- | --- | --- |
| Lawful basis for data processing | Explicit consent gates before NIN/location data collection; documented legal basis per data type | FeasibilityFinder |
| Privacy Policy published | Detailed privacy policy on Finder, Finance, and Corporate sites before go-live | All platforms |
| Data Subject Rights (Access, Delete, Port) | User account settings: export all my data (JSON), delete my account within 48hrs | Finance + Finder |
| Data Breach Notification (72hr) | Incident response plan documented, Sentry alerts + Datadog anomaly detection configured | All platforms |
| Data Protection Impact Assessment (DPIA) | DPIA completed and filed before NIN integration goes live — high-risk processing assessment | FeasibilityFinder |
| Data minimisation | Only data necessary for the stated purpose is collected. NIN not stored — only verified flag stored | FeasibilityFinder |

8.3 Regulatory Documentation Required (Pre-Launch, FeasibilityFinder)

- Certificate of Incorporation (CAC) — Feasibility Giant Company Ltd, RC: 1939172.

- MEMART (Memorandum & Articles of Association).

- Director KYC documents (BVN, NIN, Utility Bill, ID) for all directors.

- NIMC API Access Agreement — formal application for NIN verification API access.

- NCC Approval — regulatory clearance for telecoms-integrated application.

- Payment Gateway agreements (for future monetisation) — Paystack/Flutterwave.

- Telecom API agreements — MTN, Airtel, Glo, 9mobile for caller data permissions.

|  | Legal Counsel Engagement Engage a licensed Nigerian technology lawyer to prepare and file all regulatory applications for FeasibilityFinder. Budget for NIMC/NCC application fees, legal retainer, and compliance officer fees. Timeline: applications submitted by end of Phase 1 to allow adequate regulatory processing time before Phase 8 (Launch). |
| --- | --- |

9. PHASE 8 — DEPLOYMENT & LAUNCH

| 8 PHASE | Production Deployment & Launch |
| --- | --- |
|  | Duration: 2 Weeks (Month 8) |
|  | Team: DevOps Engineer, Tech Lead, All Developers, CEO |
|  | Goal: Deploy all four platforms to production infrastructure with zero-downtime deployment strategy, pre-launch checklist verification, and staged rollout. |

9.1 Deployment Architecture

| Component | Platform / Service | Configuration |
| --- | --- | --- |
| All 4 Next.js Websites | Vercel (Production) | Git-triggered deploys from main branch. Preview deploys from all PRs. Custom domains configured via Cloudflare CNAME. |
| All Backend Services | AWS ECS + Fargate | Docker containers in AWS ECS Fargate. Blue-green deployment strategy. Auto-scaling: min 2 tasks, max 10 per service. |
| PostgreSQL Database | AWS RDS PostgreSQL 16 | Multi-AZ deployment (production). Automated daily backups. 7-day automated + 30-day manual snapshot retention. |
| Redis Cache | AWS ElastiCache Redis | Single-node (Phase 1). Redis Cluster (Phase 2 scaling). Session TTL: 15min access, 7-day refresh. |
| File Storage | AWS S3 | Separate buckets: media-assets (public), kyc-documents (private, encrypted), backups (private). CloudFront CDN for public assets. |
| DNS + SSL + CDN | Cloudflare (Pro) | All 8 subdomains managed. Universal SSL (auto-renewing). Proxied A/CNAME records. DDoS protection always-on. WAF rules enabled. |
| CI/CD Pipeline | GitHub Actions | Per-app workflows: lint → unit test → integration test → build → deploy (staging) → manual approval → deploy (production). |
| Monitoring | Sentry + Datadog + UptimeRobot | Sentry: frontend + backend error tracking. Datadog: APM, infrastructure metrics, custom dashboards. UptimeRobot: 1-min interval uptime checks all 8 domains. |

9.2 Pre-Launch Checklist

ALL items below must be checked before the public launch announcement is made:

|  | Pre-Launch Item | Owner | Status |
| --- | --- | --- | --- |
| ☐ | All four domains resolve correctly and SSL certificates are active | DevOps | [ ] |
| ☐ | Lighthouse scores > 90 on all pages across all four domains | QA Engineer | [ ] |
| ☐ | All E2E tests passing on staging environment | QA Engineer | [ ] |
| ☐ | Privacy Policy and Terms of Service published on all platforms | Legal / CEO | [ ] |
| ☐ | Google Analytics 4 tracking verified — events firing on all CTAs and form submissions | SEO Specialist | [ ] |
| ☐ | Contact forms tested — submissions reaching info@feasibilitygiants.com | Backend Dev | [ ] |
| ☐ | sitemap.xml and robots.txt correct on all four domains | SEO Specialist | [ ] |
| ☐ | 404 and 500 error pages branded and functional | Frontend Dev | [ ] |
| ☐ | Security pen-test report reviewed — all critical findings resolved | Security Eng. | [ ] |
| ☐ | CEO final sign-off obtained (written confirmation) | CEO | [ ] |
| ☐ | @feasibilitygc social accounts linked and verified on all platforms | Marketing | [ ] |
| ☐ | Monitoring alerts configured and tested — Sentry + UptimeRobot notifications active | DevOps | [ ] |

9.3 Launch Strategy — Staged Rollout

| Stage | Timing | What Goes Live |
| --- | --- | --- |
| Stage 1 — Corporate | Day 1 | feasibilitygiants.com launches publicly. LinkedIn, X, Instagram announcement posts. Press release to Nigerian tech media. |
| Stage 2 — Finance | Day 3 | finance.feasibilitygiants.com live with free trial registration. Targeted outreach to cooperative society federations and HR organisations. |
| Stage 3 — 3D | Day 5 | 3d.feasibilitygiants.com live with demo request system. Targeted email to O&G firms, EPC contractors, environmental consultancies. |
| Stage 4 — Finder | Post-Regulatory Approval | finder.feasibilitygiants.com and mobile apps launch ONLY after NIMC/NCC regulatory approvals received. This stage may occur in Phase 9 (post-launch). |

10. PHASE 9 — POST-LAUNCH MAINTENANCE & CONTINUOUS IMPROVEMENT

| 9 PHASE | Maintenance, Monitoring & Iteration |
| --- | --- |
|  | Duration: Ongoing from Month 9 |
|  | Team: All Team Members (Reduced Retainer), Tech Lead, DevOps |
|  | Goal: Keep all four platforms secure, performant, and continuously improving based on real user data, feedback, and business growth. |

10.1 Ongoing Maintenance Schedule

| Frequency | Activity | Detail |
| --- | --- | --- |
| Daily | Monitoring Review | Review Sentry error dashboard, Datadog APM metrics, UptimeRobot alerts. Investigate and resolve any P1 incidents within 4 hours. |
| Weekly | Dependency Updates | Review Dependabot PRs. Apply security patches immediately. Apply minor updates after testing. Schedule major version upgrades quarterly. |
| Weekly | Analytics Review | GA4: conversion rates, bounce rates, top pages. Finance: new cooperative sign-ups, trial-to-paid conversion. 3D: demo request volume. |
| Bi-Weekly | Sprint Release | Ongoing feature sprints continue post-launch. Roadmap items (training.feasibilitygiants.com, Finance mobile app, 3D cloud version) developed iteratively. |
| Monthly | Performance Audit | Run Lighthouse CI across all pages. Investigate and remediate any Core Web Vitals regressions. Check SSL certificate expiry dates. |
| Monthly | Security Scan | OWASP ZAP automated scan on all API endpoints. Review Cloudflare WAF blocked requests. Rotate API keys and service account credentials. |
| Quarterly | Backup DR Test | Restore PostgreSQL backup to staging environment and verify data integrity. Test RTO/RPO meets SLA targets (RTO < 4hrs, RPO < 24hrs). |
| Quarterly | Compliance Review | Review NDPR compliance status. Check regulatory correspondence for Finder. Update privacy policy if data practices change. |
| Annually | Pen Test | Annual third-party penetration test. Architecture review. Technology stack upgrade assessment. |

10.2 Future Roadmap (Phase 3 — Post-Launch)

| Initiative | Target Domain | Description |
| --- | --- | --- |
| ICT Training Platform | training.feasibilitygiants.com | LMS for digital skills training. Course catalogue, certification, payments. |
| Research & Innovation Hub | research.feasibilitygiants.com | Academic publications, research grants, innovation lab profiles. |
| Finance Mobile App | App Store / Play Store | React Native app for Finance — members access contributions, loans, statements on mobile. |
| Feasibility3D Cloud | cloud.3d.feasibilitygiants.com | Cloud hybrid version of 3D platform — real-time IoT integration, browser-based simulation. |
| Multi-Language Support | All Platforms | i18n implementation for French, Yoruba, Hausa, Igbo — expand reach across West Africa. |
| Government API Integration | FeasibilityFinder | Full live NIN lookup API after NIMC approval. Emergency responder portal integration. |

11. RISK REGISTER

The following risks have been identified, assessed, and assigned mitigation strategies for the Feasibility Giant Company ecosystem development project.

| ID | Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | NIMC/NCC regulatory approval for NIN integration delayed or denied | HIGH | CRITICAL | Begin regulatory application in Phase 1 (Month 1). Build Finder site without live NIN lookup. Stage 4 launch only after approval received. Engage specialist telecom lawyer. |
| R-02 | Multi-tenant data breach — one cooperative accessing another's financial data | LOW | CRITICAL | PostgreSQL Row-Level Security mandatory. Automated penetration testing targeting tenant boundaries. TC-001 is a blocking test before Finance launch. |
| R-03 | Key developer unavailability during critical development phases | MEDIUM | HIGH | Minimum 2 developers capable of each service area. Comprehensive documentation and code comments. Turborepo structure enables developer onboarding within 1 day. |
| R-04 | NDPR non-compliance resulting in regulatory action against FeasibilityFinder | MEDIUM | HIGH | Legal counsel engaged in Phase 1. DPIA completed. Privacy policy reviewed by lawyer before launch. Data minimisation architecture — NIN hash not stored. |
| R-05 | Project scope creep causing timeline overrun | HIGH | MEDIUM | Frozen scope after Phase 1 requirements sign-off. Change request process for any additions. New features go to post-launch roadmap, not current development cycle. |
| R-06 | Performance issues under production load for FeasibilityFinance | MEDIUM | MEDIUM | k6 load testing in Phase 6. PostgreSQL query optimisation with EXPLAIN ANALYZE. Redis caching for frequent queries. AWS auto-scaling configured. |
| R-07 | Third-party SMS/NIN API downtime affecting Finder functionality | MEDIUM | MEDIUM | Fallback to alternative SMS provider (Termii → Africa's Talking). Circuit breaker pattern on all external API calls. Graceful degradation messaging to end users. |
| R-08 | Budget overrun on AWS infrastructure costs at scale | LOW | MEDIUM | AWS Budget alerts set at 80% and 100% of monthly budget. Auto-scaling with maximum instance caps. Reserved instances for baseline compute after 3 months of steady-state. |

12. PROJECT BUDGET ESTIMATE

|  | Note on Budget The following figures are indicative estimates based on Nigerian market rates for technical talent and cloud infrastructure costs. Actual costs will vary based on final team composition, vendor negotiations, and regulatory fees. This document should be reviewed and validated by the CEO and finance team before project initiation. |
| --- | --- |

12.1 Development Cost Estimate

| Resource / Role | Duration | Est. Monthly | Est. Total |
| --- | --- | --- | --- |
| Technical Lead / Architect | 8 months | ₦800,000 | ₦6,400,000 |
| Frontend Developer (×2) | 7 months | ₦500,000 each | ₦7,000,000 |
| Backend Developer (×2) | 7 months | ₦550,000 each | ₦7,700,000 |
| Mobile Developer (React Native) | 6 months | ₦550,000 | ₦3,300,000 |
| UI/UX Designer | 4 months | ₦450,000 | ₦1,800,000 |
| DevOps / Cloud Engineer | 8 months | ₦600,000 | ₦4,800,000 |
| QA / Test Engineer | 4 months | ₦400,000 | ₦1,600,000 |
| Security / Compliance Engineer | 3 months | ₦600,000 | ₦1,800,000 |
| Content / SEO Specialist | 3 months | ₦250,000 | ₦750,000 |
| Legal Counsel (Compliance / Regulatory) | Retainer | ₦300,000/mo | ₦900,000 (3 months) |
| TOTAL DEVELOPMENT |  |  | ~₦36,050,000 |

12.2 Infrastructure & Third-Party Costs (Annual)

| Service | Provider | Est. Annual Cost |
| --- | --- | --- |
| Domain Registration (feasibilitygiants.com) | Namecheap / Truehost | ₦30,000 – ₦60,000 |
| Cloudflare Pro (DNS + WAF + CDN) | Cloudflare | ~$240/year (~₦400,000) |
| Vercel Pro (Frontend hosting — all 4 apps) | Vercel | ~$240/year (~₦400,000) |
| AWS RDS PostgreSQL (db.t3.medium, Multi-AZ) | Amazon Web Services | ~$1,200/year (~₦2,000,000) |
| AWS ECS Fargate (3 services, min 2 tasks each) | Amazon Web Services | ~$1,800/year (~₦3,000,000) |
| AWS S3 + CloudFront (storage + CDN) | Amazon Web Services | ~$600/year (~₦1,000,000) |
| SendGrid (Email — transactional) | SendGrid | ~$200/year (~₦330,000) |
| Termii (SMS — Nigeria) | Termii.com | ~₦500,000 (usage-based) |
| Sentry (Error Monitoring) | Sentry.io | ~$156/year (~₦260,000) |
| Penetration Test (Annual) | External Vendor | ₦1,500,000 – ₦3,000,000 |
| TOTAL ANNUAL INFRASTRUCTURE |  | ~₦8,000,000 – ₦11,000,000 |

13. PROJECT APPROVAL & SIGN-OFF

This SDLC document constitutes the official project blueprint for the Feasibility Giant Company website ecosystem. It must be reviewed, approved, and signed by all named stakeholders before development commences.

13.1 Document Approval Matrix

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
| Prof. Bunakiye R. Japheth | CEO / Group President | ___________ | _________________________ |
| Otonye | Product Lead — FeasibilityFinder | ___________ | _________________________ |
| Okoyen | Product Lead — FeasibilityFinance | ___________ | _________________________ |
| Engineering Team Lead | Product Lead — Feasibility3D | ___________ | _________________________ |
| Technical Lead | System Architect | ___________ | _________________________ |
| Legal / Compliance Officer | Compliance & Regulatory | ___________ | _________________________ |

|  | Document Control This document is version-controlled in the project GitHub repository under /docs/SDLC.md. All amendments require a new version number, change log entry, and re-approval by the CEO. No verbal changes to this document are binding. |
| --- | --- |

FEASIBILITY GIANT COMPANY LTD

RC: 1939172  ·  Feasibility & Software Consultants

Unit 3, TIC Site, Gabriel Okara Street, Amarata, Yenagoa, Bayelsa State

info@feasibilitygiants.com  ·  +234 806 132 4564

feasibilitygiants.com